Georgia: Log In Georgia Project

(P169698)

ENVIRONMENTAL and SOCIAL

COMMITMENT PLAN (ESCP)

July 30, 2020

Environmental and Social Commitment Plan

- Open Net non-entrepreneurial and non-profit legal entity (NNLE) (hereinafter Open Net) will implement the Log In Georgia Project under the oversight of the Ministry of Economy and Sustainable Development of Georgia (MOESD), and with the involvement of the Georgian National Communication Commission (ComCom). The International Bank for Reconstruction and Development (hereinafter the Bank) has agreed to provide financing for the Project.

- Open Net will implement material measures and actions so that the Project is implemented in accordance with the World Bank’s Environmental and Social Standards (ESSs). This Environmental and Social Commitment Plan (ESCP) sets out material measures and actions, any specific documents or plans, as well as the timing for each of these.

- Open Net will also comply with the provisions of any other E&S documents required under the ESF and referred to in this ESCP, such as Environmental and Social Management Framework (ESMF), Environmental and Social Management Plans (ESMP), Resettlement Policy Framework (RPF), Labor Management Procedures (LMP), and Stakeholder Engagement Plans (SEP), and the timelines specified in those E&S documents.

- Open Net is responsible for compliance with all requirements of the ESCP even when implementation of specific measures and actions is conducted by the Ministry, agency or unit referenced in 1. above.

- Implementation of the material measures and actions set out in this ESCP will be monitored and reported to the WB as required by the ESCP and the conditions of the legal agreement, assess progress and completion of the material measures and actions throughout implementation of the Project.

- As agreed by the World Bank, this ESCP may be revised from time to time during Project implementation, to reflect adaptive management of Project changes and unforeseen circumstances or in response to assessment of Project performance conducted under the ESCP itself.

- Where Project changes, unforeseen circumstances, or Project performance result in changes to the risks and impacts during Project implementation, the World Bank shall provide additional funds, if needed, to implement actions and measures to address such risks and impacts.

| MATERIAL MEASURES AND ACTIONS |  | TIMEFRAME | RESPONSIBILE ENTITY/AUTHORITY |
| --- | --- | --- | --- |
| MONITORING AND REPORTING |  |  |  |
| A | REGULAR REPORTING Prepare and submit to the World Bank regular monitoring reports on the environmental, social, health and safety (ESHS) performance of the Project, including but not limited to the implementation of the ESCP, status of preparation and implementation of E&S documents required under the ESCP, stakeholder engagement activities, Contractor’s ESHS implementation, ESHS incidents, functioning of the grievance mechanism(s). | Six-monthly throughout Project implementation | Open Net |
| B | INCIDENTS AND ACCIDENTS Promptly notify the World Bank of any incident or accident related to the Project which has, or is likely to have, a significant adverse effect on the environment, the affected communities, the public or workers including large scale of accidental spills of polluting and hazardous materials; occupational health and safety serious injuries; and road accidents. Provide sufficient detail regarding the incident or accident, indicating immediate measures taken or that are planned to be taken to address it, and any information provided by any contractor and supervising entity, as appropriate. | Notify the Bank within 48 hours after learning of the incident or accident | Open Net |
| C | CONTRACTORS MONTHLY REPORTS Civil works contractors to submit monthly reports to Open Net, and Open Net six-monthly to the World Bank, on the implementation of environmental and social management on the respective civil works. | Monthly reports from contractors to Open Net. Six-monthly reports from Open Net to the World Bank | Open Net; Contractors |
| ESS 1: ASSESSMENT AND MANAGEMENT OF ENVIRONMENTAL AND SOCIAL RISKS AND IMPACTS |  |  |  |
| 1.1 | ORGANIZATIONAL STRUCTURE Establish an organizational structure (Project implementation team) with qualified staff to support management of E&S risks including at least one Environmental and Social Specialist, one Labor, Health, and Safety Specialist, and one Community Liaison Officer (CLO) responsible for ensuring full compliance with the ESSs, ESCP and relevant instruments. Maintain the organizational structure as necessary throughout Project implementation. | Prior to Project Effectiveness. Thereafter maintained throughout Project implementation | Open Net |
| 1.2 | ENVIRONMENTAL AND SOCIAL ASSESSMENT Finalize the Project Environmental and Social Management Framework (ESMF) which specifies rules and procedures for assessing subproject-specific environmental and social risks and for preparing subproject-specific Environmental and Social Management Plans (ESMPs). | The draft ESMF to be finalized and re-disclosed publicly by September 30, 2020. | Open Net |
| 1.3 | MANAGEMENT OF CONTRACTORS Incorporate the relevant aspects of the ESCP and ESMF, including those related to handling of chance finds, into the site specific Environmental and Social Management Plans (ESMPs). Include ESMPs in all procurement documents with contractors responsible for installing internet infrastructure. Thereafter ensure that contractors comply with the ESMPs requirements of their respective contracts. | Prior to the preparation of procurement documents Supervise contractors throughout Project implementation | Open Net |
| 1.4 | MANAGEMENT OF TECHNICAL ADVISORY CONTRACTS Incorporate the relevant aspects ESCP, including the relevant aspects of the ESMF, Stakeholder Engagement Plan (SEP) and the Labor Management Procedures (LMP), into the terms of reference. Thereafter ensure that the approaches and outputs of the consultants comply with the terms of reference. | Prior to the preparation of procurement documents Supervise consultants throughout Project implementation | Open Net |
| 1.5 | PERMITS, CONSENTS AND AUTHORIZATIONS Obtain, as appropriate, the permits, consents and authorizations applicable to the Project from relevant authorities. Ensure no Project activities commence without applicable permits, consents, and authorizations having been obtained. | Throughout Project implementation | Contractors; Open Net |
| ESS 2: LABOR AND WORKING CONDITIONS |  |  |  |
| 2.1 | LABOR MANAGEMENT PROCEDURES Implement and update as required the LMP in a manner acceptable for the World Bank and the national legislation of Georgia. | Throughout Project implementation | Open Net |
| 2.2 | GRIEVANCE MECHANISM FOR PROJECT WORKERS Establish, maintain, and operate a grievance mechanism for Project workers, as described in the LMP and consistent with ESS2. | Throughout Project Implementation. | Open Net |
| 2.3 | OCCUPATIONAL HEALTH AND SAFETY (OHS) MEASURES Adopt, implement and update the OHS measures in a manner acceptable to the World Bank and in compliance with the national legislation. Specific issues relate to working in poorly accessible remote areas, working at heights, working on road edges at risk of vehicle collisions, working in the heat, working with electrical or heavy machinery, as well as working under the risk of COVID-19 and other infection outbreaks. | Adopt and implement the OHS requirements throughout Project Implementation | Open Net |
| 2.4 | PROJECT WORKERS TRAINING Require contractor to deliver training of contracted workers to raise awareness about their rights and obligations. | At least once in the duration of the contract | Open Net |
| ESS 3: RESOURCE EFFICIENCY AND POLLUTION PREVENTION AND MANAGEMENT |  |  |  |
| 3.1 | WASTE MANAGEMENT: Implement and update the waste management measures specified in the ESMF. Specific issues related to managing of excavated material, bad batches of asphalt/concrete, packaging waste, cable-related waste and hazardous waste such as asbestos-containing debris will be included in the site-specific ESMPs. In the operation phase, in case of power outages, if maintaining consistency of internet service provision requires deployment of backup sources of energy, such as battery storage or diesel generators, (i) used batteries will be turned in to supplier as a preferred option or disposed in compliance with the Waste Management Code of Georgia and (ii) fuel efficient generators will be selected and installed outdoors or in well-ventilated premises, in the locations minimizing nuisance to communities from noise and exhaust. | Draft, disclose, discuss with stakeholders, finalized to the Bank’s satisfaction, include into works contracts and enforce implementation of ESMPs throughout conduct of civil works under the Project | Open Net |
| ESS 4: COMMUNITY HEALTH AND SAFETY |  |  |  |
| 4.1 | TRAFFIC AND ROAD SAFETY. Include into bidding documents for civil works requirement for bidders to submit their Management Strategies and Implemetnation Plans (MSIP) for addressing Environmental, Social, Health and Safety (ESHS) risks and the ESHS Code of Conduct and cause Contractor(s) to act by these documents. Because bulk of works are expected to be undertaken in the existing communication corridors, including moror roads, obligate Contractor(s) to provide in the MSIP detailed arrangements for fraffic safety and safety of contractor’s personnel while working at roadsides. | Include specific requirements regarding MSIP and Code of Conduct into bidding documents - prior to tendering of works Enforcement – throughout Project implementation | Open Net |
|  | Cause Contractor(s) to develop to the satisfaction of Supervision Engineer (where one is contracted) and Open Net, and adhere to the method statement for traffic management. | Develop method statement - Prior to commencement of works Adhere to method statement throughout Project implementation | Open Net |
| 4.2 | COMMUNITY HEALTH AND SAFETY. Ensure that Contractor(s) develop and implement Community Health and Safety Plan to manage specific risks and impacts to the communities arising from Project activities, including those related to Project workers and labor influx. | Develop measures – Prior to commencement of works Implement measures - throughout Project implementation | Open Net |
|  | Ensure the Contractor(s) raises awareness of employees on risks related to and measures for mitigation of impacts on local communities. | Throughout Project implementation | Open Net |
| 4.3 | GBV AND SEA RISKS. Include in site-specific ESMPs actions to prevent and mitigate risks of sexual exploitation and abuse and sexual harassment (SEA/SH) in line with ESMF and enforce their implementation. This includes but is not limited to development and adherence to Code of Conduct for all employees, GBV-sensitized grievance mechanism, awareness raising of all employees and community members on GBV risks and mitigation measures. | Prior to commencement of works Enforcement throughout Project implementation | Open Net |
| 4.4 | SECURITY PERSONNEL. Develop and implement measures and actions to assess and manage risks to human security in Project-affected communities and to Project workers that could arise from the use of security personnel. | Develop - prior to engaging of security personnel Implement - throughout Project life | Open Net |
| ESS 5: LAND ACQUISITION, RESTRICTIONS ON LAND USE AND INVOLUNTARY RESETTLEMENT |  |  |  |
| 5.1 | RESETTLEMENT PLANS. Prepare, adopt, and implement resettlement plans (RAPs) in accordance with ESS 5 and consistent with the requirements of the Project Resettlement Policy Framework (RPF). Ensure that RAPs are approved by World Bank and fully implemented before carrying out the associated activities, in a manner acceptable to the Bank. | Implement RAP prior to commencing respective Project activities | Open Net |
| 5.2 | GRIEVANCE MECHANISM. Ensure that any grievances related to land acquisition, land use restrictions, impacts on private assets and livelihoods, or resettlement are included and processed via the project GRM. | Throughout Project implementation | Open Net |
| ESS 6: BIODIVERSITY CONSERVATION AND SUSTAINABLE MANAGEMENT OF LIVING NATURAL RESOURCES |  |  |  |
| This ESS is not relevant to the Project. |  |  |  |
| ESS 7: INDIGENOUS PEOPLES/SUB-SAHARAN AFRICAN HISTORICALLY UNDERSERVED TRADITIONAL LOCAL COMMUNITIES |  |  |  |
| This ESS is not relevant to the Project. |  |  |  |
| ESS 8: CULTURAL HERITAGE |  |  |  |
| This ESS is not relevant to the Project. |  |  |  |
| ESS 9: FINANCIAL INTERMEDIARIES |  |  |  |
| This ESS is not relevant to the Project. |  |  |  |
| ESS 10: STAKEHOLDER ENGAGEMENT AND INFORMATION DISCLOSURE |  |  |  |
| 10.1 | STAKEHOLDER ENGAGEMENT PLAN PREPARATION AND IMPLEMENTATION Finalize, implement and update as required the SEP throughout Project implementation. | Finalize – September 30, 2020 Implement – Throughout Project Implementation | Open Net |
| 10.2 | PROJECT GRIEVANCE MECHANISM: Adopt, implement and update the Grievance Mechanism throughout Project implementation. | A Project grievance redress mechanism (GRM) will be established within three months of Project effectiveness and maintained throughout project implementation | Open Net |
| CAPACITY SUPPORT (TRAINING) |  |  |  |
| CS1 | As part of project launch activities, conduct ESF training in Tbilisi and targeted project regions for the following audiences: - Open Net staff - ComCom staff - Relevant MOESD staff | Prior to commencement of works – for Tbilisi staff of Open Net, ComCom, MOESD | World Bank |
| CS2 | Training for Project workers on occupational health and safety including on emergency prevention and preparedness and response arrangements to emergency situations, community health and safety including SEA/SH. | Prior to commencement of works | Contractors; Open Net |

This role includes responsibility for citizen engagement, stakeholder engagement, monitoring and evaluation, and reporting activities pertaining to ESF implementation.